ILM Level 5 Award in Environmental Impact Assessment for PractiTioners – Co-ordinate and Manage the Assessment and Secure Mitigation (QCF)

[Qualification No. – 600/2066/0]

Note: This qualification specification should always be read in conjunction with the “Supporting Notes for ILM VRQs” document which is downloadable from ILM website or it can be accessed via your Quality Manager/External Verifier or from the ILM Customer Services Team by emailing at customer@i-l-m.com

Table of Contents

Qualification Overview	3

Occupational Competency Requirements	4

Assessment Guidance	5

APPENDICES

Appendix A – Unit Specification	7

Appendix B – Assessment for mandatory unit	11

QUALIFICATION OVERVIEW:

| ILM Level 5 Award in Environmental Impact Assessment for Practitioners – Co-ordinate and manage the assessment and secure mitigation |  |  |
| --- | --- | --- |
| Purpose of the qualification | The purpose of this qualification is to develop the necessary skills and understanding required to effectively operate as an Environmental Impact Assessment Practitioner. This qualification focuses specifically on the skills need to coordinate and manage the assessment and secure mitigation. |  |
| Progression routes | There is no direct progression route from this qualification due to the specialist nature of the qualification. However there is the opportunity to increase the breadth of knowledge through other specialist IEMA Environmental Impact Assessment qualifications. There is also the opportunity to study the more generic Level 5 Certificate in Managing Environmental Management and Performance. |  |
| Credit Value | 6 |  |
| Induction | 1 Hour |  |
| Tutorial Support | At least 1 hour |  |
| Guided Learning Hours (this does not include time for induction, tutorial support and the units guided learning hours) | 30 Hours |  |
| To be completed within | 3 Years |  |
| Structure | Mandatory Unit | Credit Value |
|  | Environmental impact assessment for practitioners – co-ordinate and manage the assessment and secure mitigation | 6 |

Occupational Competency Requirements for the level 5 Award in Environmental Impact Assessment for PractiTIoners – Co-ordinate and Manage the Assessment and Secure Mitigation

It is the centres responsibility to ensure that they have competent and suitably qualified staff involved in delivering, quality assuring and/or assessing qualifications.

The table below shows the occupational competence requirements of tutors, internal quality assurors and/or assessors. Given that occupational competence requirements will vary greatly between lower and higher level qualifications, this table will highlight if there is an additional requirement of any qualification specific occupational competency.

| Tutors Occupational Competence Requirements | Evidence Indicators |
| --- | --- |
| A thorough knowledge and understanding of the qualification(s). | - Have a relevant qualification in the subject area that must be at equal or higher level or have an equivalent qualification. - Show evidence of information or documents prepared for learners such as a learner journey plan (SoW), lesson plan, learner guidance notes, tutorial support plan etc. for the ILM qualification. - Show evidence of participation in Continuing Professional Development (CPD) in relation to the relevant field and qualification requirements. |
| Relevant and credible experience in the field of the relevant qualification. | - Be able to prove that they have current experience of delivering training appropriate to the level and subject area of this qualification |
| A qualification in support of assessment and internal quality assurance. | - Ideally hold a valid and recognised teaching/training qualification. |

| Internal Quality Assurors and/or Centre Assessors Occupational Competence Requirements | Evidence Indicators |
| --- | --- |
| A thorough knowledge and understanding of the relevant qualification(s). | - Have a relevant qualification in the subject area that must be at equal or higher level or have an equivalent qualification. - Show evidence of carrying out CPD in order to familiarise themselves with current standards for assessment/verification in the subject area of this qualification. |
| Relevant and credible experience in the field of the relevant qualification. | - Demonstrate clear evidence of current experience in quality assurance and/or assessment appropriate to the level and subject area of this qualification |
| A qualification in support of assessment and/or internal quality assurance. | - Ideally hold an assessment qualification (e.g. TAQA or equivalent) |
| Experience and a working knowledge of the operational and assessment processes for the relevant qualification. | - Demonstrate an understanding of the organisation’s management centric policies, procedures and practices. - Demonstrate knowledge and understanding of ILM’s quality assurance policy, procedures and requirements. |

ASSESSMENT GUIDANCE for the level 5 Award in Environmental Impact Assessment for PractiTIoners – Co-ordinate and Manage the Assessment and Secure Mitigation

A brief introduction on ILM’s Assessment Strategy can be found in Supporting notes for ILM VRQs. For detailed information, centres are encouraged to refer to the various assessment guides that are available from the ILM Customer Services Team at customer@i-l-m.com or refer to the Centre Manual (www.i-l-m.com/centres.aspx). This segment gives you specific guidance around assessments for the Level 5 Award in Environmental Impact Assessment for Practioners.

Appendix B in this document outlines the assessments and mark sheets for the mandatory units in this qualification. Centres should use the prescribed assessments. However some flexibility is permitted. In exceptional circumstances and to meet a specific need a centre may deviate from the prescribed assessment subject to prior written approval from ILM. Equal opportunities issues are relevant to all units of study and these aspects should be explicitly addressed in the delivery and assessment of this programme. The table below gives a brief overview of the units and assessment(s):

| Mandatory Unit | Assessment |
| --- | --- |
| Environmental impact assessment for practitioners – co-ordinate and manage the assessment and secure mitigation | Work-Based Assignment |

Learners are likely to come from a variety of backgrounds, in that they will have had different training and work experiences, differing ambitions and opportunities, centres therefore can encourage learners to select topics for assessment in their own organisation and/or area of work, (or within another organisation if they are currently unemployed or self-employed). They should ensure learners are able to present their work as simple and clearly as possible. An approximate word count is given for each assessment. This should only be seen as a guide to help achieve a balanced piece of work.

Centres must ensure that learners adequately complete all sections of the assessment. To ensure all learning outcomes are assessed, section passes have been provided in the assessments. To assist this practice, ILM normally applies a pass mark of 50% in each section as reflecting a minimum pass. Centres must note that compensation between learning outcomes is not allowed in any QCF unit.

[ThIS PAGE IS INTENtIONALLY BLANK]

A P P E N D I X - A

UNIT SPECIFICATION For THE Level 5 Award in Environmental Impact Assessment for PractiTIoners – Co-ordinate and Manage the Assessment and Secure Mitigation

| Title: | Environmental impact assessment for practitioners – co-ordinate the assessment and secure mitigation |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Level: | 5 |  |  |  |  |
| Credit value: | 6 |  |  |  |  |
| RITS Ref: | L/602/0510 |  |  |  |  |
| Learning outcomes (the learner will) |  | Assessment criteria (the learner can) |  |  |  |
| - Understand the purpose, context and process of Environmental Impact Assessment (EIA) |  | 1.1 1.2 1.3 |  | Explain how Environmental Impact Assessment relates to the planning and development design process Identify the required stages of Environmental Impact Assessment and the statutory procedures Specify the national and sectoral legislative context, national and regional policy statements and guidance on EIA and the role of case law |  |
| - Be able to co-ordinate the assessment process |  | 2.1 2.2 2.3 2.4 2.5 |  | - Advise the developer how to take forward specific requirements for the EIA identified during the scoping stage Define tasks and identify areas where specialist input may be required Estimate and manage the project and budget in agreed timeframes Brief the EIA Team and maintain communication throughout the project Manage and co-ordinate information and outcomes from the EIA both within the EIA Team and with other parties (e.g. developer and Design Team) |  |
| - Be able to quality control the assessment process |  | 3.1 3.2 3.3 3.4 3.5 |  | Establish an over-arching assessment methodology (to assign sensitivity, magnitude and evaluate significance) for use by the EIA Team being aware of the potential need to deviate from this if required for individual specialist topics - Review contributions from specialists Participate in impact analysis, including the establishment of the baseline, evaluation of significance, consideration of inter-relationships between specialist topics and the potential for cumulative environmental impacts Oversee the impact analysis on agreed topics Assess the validity and relevance of information from published sources and data collected |  |
| - Be able to identify and secure appropriate mitigation measures |  | 4.1 4.2 4.3 4.4 4.5 |  | Liaise with the developer, and other appropriate parties, to establish effective mitigation measures Identify opportunities where the design can be amended to avoid adverse impacts and, or build in appropriate environmental enhancements Secure commitment to effective mitigation measures Acknowledge any uncertainty that may exist related to the successful implementation Identify the residual significance of a developments impacts following mitigation |  |
| Additional information about the unit |  |  |  |  |  |
| Unit purpose and aim(s) |  |  | The aim of this unit is to provide the learner with the knowledge, skills and understanding for EIA practitioners to co-ordinate and manage the assessment and securing mitigation. |  |  |
| Unit review date |  |  | 31.12.2014 |  |  |
| Details of the relationship between the unit and relevant national occupational standards or other professional standards or curricula (if appropriate) |  |  | O29NEM12 |  |  |
| Assessment requirements or guidance specified by a sector or regulatory body (if appropriate) |  |  |  |  |  |
| Support for the unit from a SSC or other appropriate body (if required) |  |  | N/A |  |  |
| Location of the unit within the subject/sector classification system |  |  |  |  |  |
| Name of the organisation submitting the unit |  |  | Lantra – The Sector Skills Council for the Environmental and Land-based Sector |  |  |
| Availability for use |  |  | Shared |  |  |
| Unit available from |  |  | 01/07/2010 |  |  |
| Unit guided learning hours |  |  | 30 |  |  |

A P P E N D I X - b

mandatory assessment for the Level 5 Award in Environmental Impact Assessment for PractiTIoners – Co-ordinate and Manage the Assessment and Secure Mitigation

WORK BASED ASSESSMENT: EIA for PRACTITIONERS – Managing assessment and mitigation (EM12)

| Centre Number: | Centre Name: |  |
| --- | --- | --- |
| Learner Registration No: | Learner Name: |  |
| TASK This assessment is about providing the knowledge, skills and understanding for EIA practitioners to co-ordinate and manage assessment procedures and mitigation measures. For this you will have to: - Understand the purpose context and process of EIA - Co-ordinate and quality control the assessment process - Negotiate with interested parties and establish effective mitigation measures You should discuss this report with your tutor, colleagues at work and/or fellow learners before you undertake the research to help you clarify its scope and to identify the issues to be taken into account in your research. This task should be between 2 000 to 3 000 words. Check your assignment carefully prior to submission using the assessment criteria |  |  |
| Please use the headings below when writing up your Assignment |  | Assessment Criteria |
| Purpose, context and process of Environmental Impact Assessment (EIA) Explain how an Environmental Impact Assessment relates to the planning and development design process Identify the required stages of Environmental Impact Assessment and the statutory procedures Specify the national and sectoral legislative context, national and regional policy statements and guidance on Environmental Impact Assessment and the role of case law. (min 10 marks required from 20 available) |  | - Relationships between an Environmental Impact Assessment and the planning and development design process was explained - Required stages of Environmental Impact Assessment and the statutory procedures were identified - National and sectoral legislation context, national and regional policy statements together with guidance on Environmental Impact Assessment and the role of case law were specified. |
| - Co-ordinate the assessment process - Advise the developer how to take forward specific requirements for the EIA identified during the scoping stage - Define tasks and identify areas where specialist input may be required - Estimate and manage the project and budget in agreed timeframes - Brief the EIA Team and maintain communication throughout the project - Manage and co-ordinate information and outcomes from the EIA both within the EIA Team and with other parties (e.g. developer and Design Team) (min 13 marks required from 26 available) |  | - The developer was advised how to take forward specific requirements for the EIA identified during the scoping stage - Tasks are defined and areas identified where specialist input is required - The project budget is estimated and managed to agreed timeframes - The EIA Team is briefed and communication maintained throughout the project - Information and outcomes from the EIA both within the EIA Team and with interested parties are co-ordinated and managed |
| - Quality control the assessment process - Establish an over-arching assessment methodology (to assign sensitivity, magnitude and evaluate significance) for use by the EIA Team being aware of the potential need to deviate from this if required for individual specialist topics - Review contributions from specialists - Participate in impact analysis, including the establishment of the baseline, evaluation of significance, consideration of inter-relationships between specialist topics and the potential for cumulative environmental impacts - Supervise the impact analysis on agreed topics - Assess the validity and relevance of information from published sources and data collected - (min 15 marks required from 30 available) |  | - An over-arching assessment methodology (to assign sensitivity, magnitude and evaluate significance) for use by the EIA Team being for individual specialist topics is established - Contributions from specialists is reviewed - Participation in impact analysis, including baseline data, their significant evaluation, consideration of inter-relationships between specialist topics and the potential for cumulative environmental impacts has occurred - The impact analysis of agreed topics was supervised - The validity and relevance of information from published sources and data collected is assessed |
| - Secure appropriate mitigation measures - Liaise with the developer, and other appropriate parties, to establish effective mitigation measures - Identify opportunities where the design could be amended to avoid adverse impacts and, or build in appropriate environmental enhancements - Secure commitment to effective mitigation measures - Acknowledge any uncertainty that may exist related to the successful implementation - Identify the residual significance of a developments impacts following mitigation - (min 12 marks required from 24 available) |  | - Liaison between the developer and interested parties was undertaken to establish effective mitigation measures - Opportunities where the design could be amended to avoid adverse impacts or build in appropriate environmental enhancements are identified - Commitment to effective mitigation measures were secured - Uncertainties that may exist related to successful implementation are acknowledged - The residual significance of a development’s impacts following mitigation are identified |
| By submitting I confirm that this assessment is my own work |  |  |

mark sheet: EIA for PRACTITIONERS – Managing assessment and mitigation (EM12)

| Centre Number: |  |  | Centre Name: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Learner Registration No: |  |  | - Learner named below confirms authenticity of submission. - ILM uses learners’ submissions – on an anonymous basis – for assessment standardisation. By submitting, I agree that ILM may use this script on condition that all information which may identify me is removed. However, if you are unwilling to allow ILM use your script, please refuse by ticking the box:  |  |  |  |  |  |
| Criteria |  | Strengths |  |  | Areas for Improvement |  | Assr mark | QA mark |
| Purpose, context and process of Environmental Impact Assessment (EIA) - Relationships between an Environmental Impact Assessment and the planning and development design process was explained - Required stages of Environmental Impact Assessment and the statutory procedures were identified - National and sectoral legislation, national and regional policy statements together with guidance on Environmental Impact Assessment and the role of case law were specified. |  |  |  |  |  |  | / 20 marks (min 10) |  |
| - Co-ordinate the assessment process - The developer was advised how to take forward specific requirements for the EIA identified during the scoping stage - Tasks are defined and areas identified where specialist input is required - The project budget is estimated and managed to agreed timeframes - The EIA Team is briefed with communication maintained throughout the project - Information and outcomes from the EIA both within the EIA Team and with interested parties are co-ordinated and managed |  |  |  |  |  |  | / 26 marks (min 13) |  |
| - Quality control the assessment process - Establish an over-arching assessment methodology (to assign sensitivity, magnitude and evaluate significance) for use by the EIA Team being for individual specialist topics is established - Contributions from specialists is reviewed - Findings from impact analysis, including baseline data, their significant evaluation, consideration of inter-relationships between specialist topics and the potential for cumulative environmental impacts are established - The impact analysis of agreed topics was supervised - The validity and relevance of information from published sources and data collected is assessed |  |  |  |  |  |  | / 30 marks (min 15) |  |
| - Secure appropriate mitigation measures - Liaison between the developer and interested parties was undertaken to establish effective mitigation measures - Opportunities where the design could be amended to avoid adverse impacts or build in appropriate environmental enhancements are identified - Commitment to effective mitigation measures were secured - Uncertainties that may exist that compromise successful implementation are acknowledged - The residual significance of a development’s impacts following mitigation are identified |  |  |  |  |  |  | / 24 marks (min 12) |  |
| Assessor’s decision |  |  |  | Quality assurance use |  |  |  |  |
| Total marks | Outcome (circle as applicable) |  |  | Total marks |  | Outcome (circle as applicable) |  |  |
| Total 50 + overall, AND minimum in each section | PASS/referral |  |  | Total 50 + overall, AND minimum in each section |  | PASS/referral |  |  |
| Section referral if applicable: |  |  |  | Date of IQA check: |  |  |  |  |
| Name of assessor: |  |  |  | Name of IQA: |  |  |  |  |
| Assessor signature and date: |  |  |  | IQA signature: |  |  |  |  |
| ILM EV signature: |  |  |  | Date externally verified (where applicable): |  |  |  |  |